|  |  |
| --- | --- |
| **Date| Time| Venue** | 25th March 2018, 1530hrs – 1700hrs, SIS Project Way |
| **Attendees** | Ahmad, Deborah, Vera, Jack, Haqqim |
| **Agenda** | 1. UAT4 Prep
2. Updates
 |
| **Notes** | **UAT Preparation**1. Sebastian – Facilitator, Jack – Manage Robot, Debs & Haqqim – Record Extra Comments etc.

**Updates*** Managed to make the game server secure – HTTPS
* Need to create own broker and make the broker secure
* Front-End side: Beautifying UI

**Others*** Internal Regression Testing on 28th March, Wednesday 3.30pm to 6.30pm

**Action Points**1. Deborah to confirm meeting with sponsor
2. Vera to draw technical diagram
 |
| **Done by** | Deborah Sim |
| **Verified by** | Haqqim |