

**Internal Meeting**

|  |  |
| --- | --- |
| **Date** | 11th November 2016 |
| **Time** | 4:00pm – 6:00pm |
| **Venue** | Avinash’s Rented Apartment |
| **Attendees** | 1. Samantha NG Bao Xian
2. Elliotz Kamarulzaman THIARA
3. TAN Wei Liang
4. WHEY Zhen Hui
5. Avinash DASH
6. Muhammad Irshad Bin Mohamed SALLEH
 |
| **Absent** |  |
| **Agenda** | 1. Project Scope
2. Assignment Allocation
3. Unavailability for December break
 |

**Minutes of Meeting**

|  |  |
| --- | --- |
| **S/N** | **Subject** |
|  | **Project Scope*** Timeline and Iteration changes due to Exams
* Customizable events – meaning that users can choose to customize the type of events they want. E.G they can create their events by selecting the type of data from sensors and creating alerts.
* Methods to establish rule engine – using sockets and drools language
* After exams, meeting should be conducted 3 times a week so that work can be completed.
* In order to retrieve raw readings from the official gateway, we need to use GET request method.
 |
|  | **Task Allocation*** Zhen Hui – adjust timeline and iterations. Set up meeting with Andus and Yeong Ki
* Wei Liang & Samantha – Research on AJAX
* Irshad, Elliotz and Avinash – Research on Drools and Web sockets
* Elliotz – Complete minutes
 |
|  | **Unavailability for December break*** 16 – 26 December (AVINASH) Visit Parents
* 6 – 8 December (IRSHAD) Batam Holiday
* 30 – 4 December (ELLIOTZ) Thailand Holiday
 |

**Action Task/To-do List**

|  |  |  |  |
| --- | --- | --- | --- |
| **S/N** | **Action** | **Deadline** | **In charge** |
| 1 | Complete Task Allocation | 14/11/16 | All |
| 2 | Meeting Andus on Thursday | 17/11/16 | All |

Prepared by,

Elliotz

Vetted and edited by,

Zhen Hui