**Date**: Tuesday, 2/7/2017

**Attendees**: Quek Yew Kit, Rayney Khoo, Jonathan Tan, Teo Wei Shen, Wilson He

**Absentees**:

**Time**: 2:00 pm – 6:00 pm

**Venue**: Library Project room 2-5

**Agenda:**

1. Integration of web-scraping data between front end and back end
2. Internal User testing of web-scraping functionalities and adding content
3. Login/logout testing for android
4. Backlog refinement for next iteration

|  |  |  |  |
| --- | --- | --- | --- |
| **No.** | **Task** | **Follow Up** | **Due Date** |
| **1** | **Integration of web-scraping data between front end and back end*** Adding of data into database upon parsing
* Testing of data on bloomberg, kpmg, HBR articles to ensure information is parsed correctly
 | NA | NA |
| **2** | **User internal testing Android login*** Bug discovered that user crashes the second time it is logged in
 | Wilson/ Jonathan | 9/7/2017 |
| **3** | **Backlog refinement for next iteration*** Reinforce ground rules that should function not be completed
* Inform PM earlier so that contingency could be carried out
 | Everybody | NA |

The meeting was adjourned at 06:00 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Teo Wei shen

Vetted by,

Quek Yew Kit