Meeting Minutes 4

|  |  |
| --- | --- |
| **Date: 28th July ‘12** |  |
| **Time: 1pm - 5pm** |  |
| **Venue: SOB GSR 2-21** |  |
|  |  |
| **Attendees: all except Yik Sean and Xander** |  |
|  |  |
| **Agenda: Wireframe of home page and venue profile** |  |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Task** | **Person in Charge** | **Due Date** |
| 1 | Finalize venue profile page and home page* Profile page
	+ Links to similar listings by user?
	+ Categorizing of similar listings? (location, price, venue, by owner etc)
	+ Linking to user profile page?
	+ Video of images?
	+ Customize price to per night/hour/day etc
	+ Return to back link
	+ Tabs
		- Description
			* Venue type
			* Club, pub, chalet, function room, restaurant, yacht
			* Capacity and size (impt)
			* Accessibility (impt)
			* Noise level (impt)
			* Smoking (impt)
			* Outdoor/ indoor (impt)
			* Food/ drink availability (cater, own food, own booze) (impt)
			* Source of music? (DJ, live band, none) (impt)
			* Special facilities (Pool table, mahjong, gaming console, number of powerpoints, screens, karaoke) – to be input by users
			* Parking (impt)
			* Stages
			* Can we decorate
			* Furnishing
			* Poles
		- Description by venue providers
			* Target audiences
			* Restrictions
		- Location
			* Line 1
			* Line 2
			* City
			* Postal
			* Get directions in free text
			* When the lines are included, map would be directed to the location
		- Venue rules
			* To be input by owners in free text
		- Reviews
			* User gives review in free text with unlimited length
			* Have fixed content (cleanliness, service, food quality)
			* Rates in stars
* Home page
 | All | 28/7/12 |
| 2 | Search page, User profile and Organization profile on next meeting | All | 29 July 2012 |
| 3 | To accomplish wireframes together* Application available for use:
	+ Protoshare
	+ invision
 |  |  |

The meeting adjourned at 05:00 pm. Next meeting to be on Sunday 29 july.

Prepared by,

**Brendon Tan**

Vetted and edited by,

**Nikunj Handa**