|  |  |
| --- | --- |
| Time: | 1200 - 1400 |
| Location: | SOA GSR 3-4 |
| Attended by: | Timothy,Michelle, Jonathan, Jianxin, Xinchu, Kum Hung |
| Absent with Apologies | The person reading the minutes now! |

|  |  |  |
| --- | --- | --- |
| **No.** | **Agenda:** | **Action by:** |
| **1**  **2**  **3**  **4**  **5**  **1**  **2**  **3**  **4**  **5**  **6**  **1**  **2**  **3**  **4**  **5**  **6**  **7**  **8** | **Problems Faced:**  **2nd Reject by AppStore. Need to do redeployment by 18th Feb**  **Change of team member’s roles from Integration to Mobile UI design**  **Challenge faced in getting buy-in from both event participants and organisers**  **Unable to implement compass function on map due to high-level bug.**  **Clarification of bug metrics. Need to log in during functional testing and user testing.**  **Technical Complexities:**  **Creating features to customise Google Maps without changing API. Customised Google Map experience. Draggable selected area and drag-and-drop landmarks**  **Spent a lot of time coding and researching Xcode.**  **Understanding WebSocket, security on mobile.**  **Midterm demo is not simple. We need to bring it to a new level. Need to wow our audience.**  **Mobile network exception handling**    **Facebook API for mobile**  **To Do:**  **Mobile developers to work on Blurp Mgmt with Facebook API**  **Web developers to clean up changes from UT. Work on time-picker.**  **Editing of landmarks is now easier to use**  **Landing page to be changed**  **Barrel roll of Blurpie to be removed**  **XinChu will be going into the back of the server to clean up codes**  **Tim to change Wiki scope circle. Sentiment analysis change to mood meter.**  **Revamp of old UI will be done after mid-term presentation**  **Put empty placeholders to represent Blurpicons. DON’T USE EMOJI** | Kelvin, JX  Tim, Xinchu  Tim  XinChu  XinChu  Tim  JX |

**Prepared by:**

**JianXin**