Meeting Minutes 16

|  |  |
| --- | --- |
| **Date: 28 September 2012** |  |
| **Time: 10pm-2am** |  |
| **Venue: SOB GSR 3-23** |  |
|  |  |
| **Attendees: ALL** |  |
|  |  |
| **Agenda: Integration, User Testing** |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Task** | **Person in Charge** | **Due Date** |
| 1 | Integration  | Nikunj | 28/9/12 |
| 2 | User Testing could not be done because the system is not ready. | Yik Sean | 27/9/12 |

The meeting ended at 2am integration completed.

Prepared by,

**Nikunj**

Vetted and edited by,

**Xander**