**Supervisor Meeting 07 – Iteration 4 and 5 updates**

|  |  |
| --- | --- |
| **Date:** | 13 October 2011 |
| **Time:** | 1630 – 1700 |
| **Venue:** | SIS Level 5 Room 34 |
| **Attendees:** | Prof Ben, All group members |
| **Absentees:** | None |
| **Agenda:**   1. Iteration 4 and 5 updates 2. Demo | |

**Meeting proper:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Item** | **Details** | **Action by** | **Deadline**  **(dd/MM/yy)** |
| **1** | **Iteration 4 and 5 updates** | * Implemented PayPal API for credit card payments. However, having issue with the security of the payment processing. Would most probably revert to the previous PayPal API library implementation to only accommodate for PayPal accounts * Restructured the flow of information of the application * Implemented sharing on Facebook * Implemented location based services to show B1G1 business partners | NA | NA |
| **2** | **Things to note** | * Can look into logging into the application with Facebook | NA | NA |
| **3** | **Things to be done** | * Consolidate updates and question from client | Team | 13/10/11 |

**Agenda for next meeting:**

|  |  |
| --- | --- |
| **Date:** | 13 October 2011 |
| **Time:** | 1700 – 1830 |
| **Venue:** | SIS GSR 3.4 |
| **Agenda:**   1. Questions to ask B1G1 on the following areas:    1. Facebook iOS Bundle ID    2. Google Map    3. Apple Developer Program    4. UI Changes    5. PayPal Credit Card 2. Updates on Iteration 4 3. Implementation of scope changes | |

Prepared by: Vyane  
Vetted by: Roger