Internal Minutes 26

|  |  |
| --- | --- |
| Date: | 22nd December 2013 |
| Time: | 2pm -3pm |
| Venue: | IS 480 Project Lab |
| Attendees: | 1. Lim Wee Ta 2. Danial 3. Rachelle Lewis 4. Chloe Chiang 5. Aretha |
| Absentees:  (provide reason if any) |  |
| Agenda: | Sprint 10 Planning |

**Discussion:**

|  |  |  |  |
| --- | --- | --- | --- |
|  |  | Action By | Deadline |
| 1 | Sprint 10 Planning(to do):   * Debug and final testing * Presentation and documents for Final presentation * Prepare to carry out the UT3 and collate the results for the UT3 | Danial / Chloe  Rachelle / Wee Ta / Aretha  Rachelle | 5 Jan 2013  5 Jan 2013  1 Jan 2013 |

Minutes taken by: Rachelle

Vetted by: Lim Wee Ta

22nd Dec 2013