|  |  |
| --- | --- |
| **Date:** | 3/07/2017 |
| **Time:** | 19:30pm |
| **Venue:**  | SIS Lvl 5 |
|  |  |
| **Attendees:** | Prof Jiang, Wang Shuwei, Tan Yong Siang Ivan, Teo Jin Yuan, Jeremy Lee  |
|  |  |
| **Agenda:** | 1. Sponsor Meeting Update |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Actionable** | **Who** | **Due Date** |
| 1 | Schedule next sponsor meeting (1 month) | Jeremy |  |

**ITEMS**

* Briefing for past one month.
	+ Functions have been completed (showed demo)
	+ The current timeline: 50% of the functions before acceptance
	+ Metrics collected (showed supervisor the internal spreadsheet for contributions by person)
	+ The testing plan
	+ Deployment issue
	+ Demo
		- Feedback: the testing of canvas, be carefully of all the corner cases.
	+ During acceptance presentation: make up a story line based on the data set we use
	+ Not compulsory to have UAT before acceptance. But for our project, it’s better to have one. The number of tester can be decided based on how many modules we build.
		- Decide to whether focus on functionality or usability. For our case, might be both side.
		- Some users might not necessarily use structured test case: to find out more potential problems.
	+ Next meeting: questionnaires

Prepared by,

Shuwei