**Minutes**

|  |  |
| --- | --- |
| **Date:** | 240812 |
| **Time:** | 1400hrs |
| **Venue:** | SISS R-Lab |
| **Attendees:** | 1. Ang Wee Long 2. Christie Jeremy 3. Kelvin Tan Kah How 4. Chong Wen Xiong 5. Cynthia Teo Jia Ling   **Absent with Apologies:**   1. Lim Ming Hong |
| **Agenda:** | 1. Reschedule of Google Doc Integration |

|  |  |  |  |
| --- | --- | --- | --- |
| **Agenda** | **Details** | **Done By** | **Due Date** |
| **1** | Reschedule of Google Doc Integration   * Christie informed the team that he is unable to complete the Google Doc Integration by this iteration 7. * According to the schedule metric, the team had called upon a meeting to review on the project plan. It was decided that Google Doc Integration will have to continue on iteration 8 together with Chronoline (Timeline) concurrently. | **All** | **-** |

**The meeting was adjourned at 1440hrs. These minutes will be circulated and adopted if there are no amendments reported in the next three days.**

**Prepared by,**

Cynthia Teo

**Vetted and edited by,**

Chong Wen Xiong