*Meeting Minutes*

**13 Minutes**

|  |  |  |  |
| --- | --- | --- | --- |
| **Ref No. :** | | 13 | |
| **Date:** | | 120910 | |
| **Time:** | | 12.00H – 14.00H | |
| **Venue:** | | SIS Lv 3 Benches | |
| **Attendance:** | | Tomy Jaya  Wai Phoy Kway  Aung Kway  Tan Eu Jeng  Shitij Nigam | |
| **Absentees:** | | NIL | |
| **Agenda:** | 1. Settle admin stuff / midterm presentations and Final presentation – 10 mins  2. Set meeting date/time with meraj next week (discuss deployment; e.g. twitter, paypal, facebook) – 10 mins  3. Finish aggregator. – 30 mins  4. Finalize other features (make sure all are working) & Settle porting issue– 30 mins  5. Check the main schedule! – 10 mins | |

**Minutes:**

1. Midterm Presentation and Final Presentation

* Midterm Presentation:
  + Tuesday, 28 Sep 10.30 am
* Final Presentation:
  + Tuesday, 23 Nov 10.30 am

1. Meeting Date with Meraj

* Wednesday, 15th Sep 12.00-13.00

1. News Aggregator
   * Finalize aggregator
   * Fix hover javascript issues
   * If possible, start working on map
2. Finalize other features & Settel porting issues
   * Website size grows to 100MB 🡪 difficulty to upload via ftp
3. Main Schedule
   * Shifted formal deployment to 12 Sep, 2010

**Action items**

|  |  |  |
| --- | --- | --- |
| **Action Items** | **Due Date** | **Who** |
| User study form - heuristic | 12th of September 2010 | Tomy |
| Compile user study results – compute metrics | 15th of September 2010 | Aung Kyaw |

**Next Meeting**

Date: Tue, 14th of September 2010

Time: 9 pm

Venue: SOA/SOL GSR 2.4

**Prepared by:**

Tomy Jaya