*Meeting Minutes*

**13 Minutes**

|  |  |
| --- | --- |
| **Ref No. :** | 13 |
| **Date:** | 120910 |
| **Time:** | 12.00H – 14.00H |
| **Venue:**  | SIS Lv 3 Benches |
| **Attendance:** | Tomy JayaWai Phoy KwayAung KwayTan Eu JengShitij Nigam |
| **Absentees:** | NIL |
| **Agenda:** | 1. Settle admin stuff / midterm presentations and Final presentation – 10 mins2. Set meeting date/time with meraj next week (discuss deployment; e.g. twitter, paypal, facebook) – 10 mins3. Finish aggregator. – 30 mins 4. Finalize other features (make sure all are working) & Settle porting issue– 30 mins 5. Check the main schedule! – 10 mins |

**Minutes:**

1. Midterm Presentation and Final Presentation
* Midterm Presentation:
	+ Tuesday, 28 Sep 10.30 am
* Final Presentation:
	+ Tuesday, 23 Nov 10.30 am
1. Meeting Date with Meraj
* Wednesday, 15th Sep 12.00-13.00
1. News Aggregator
	* Finalize aggregator
	* Fix hover javascript issues
	* If possible, start working on map
2. Finalize other features & Settel porting issues
	* Website size grows to 100MB 🡪 difficulty to upload via ftp
3. Main Schedule
	* Shifted formal deployment to 12 Sep, 2010

**Action items**

|  |  |  |
| --- | --- | --- |
| **Action Items** | **Due Date** | **Who** |
| User study form - heuristic | 12th of September 2010 | Tomy |
| Compile user study results – compute metrics | 15th of September 2010 | Aung Kyaw |

**Next Meeting**

Date: Tue, 14th of September 2010

Time: 9 pm

Venue: SOA/SOL GSR 2.4

**Prepared by:**

Tomy Jaya