**Meeting Minutes 28  
Thursday, 15 Nov 2018 (10-10:30pm)**  
 **Attendee: All Members**  
Objectives:   
UAT 5 Statistics. Preparation for Finals.

Feedback is more positive regarding usability (e.g. Preorder, less scrolling)  
Team will ignore those counter business value.  
  
Team needs to work with clients to “adjustment time to incorporate their preorder in their business workflow” User thinks that “ they almost overlooked the preorders when it’s peak business at the stall”  
  
Other minor improvements regarding usability, look and feel and information to user.

Nothing majorly buggish.  
 **UAT 3 (3 Days)**

Transactions: 14

Bowls Sold: 17

Sales Amount: $128.30

**UAT 4 (5 Days)**

Transactions: 102

Bowls Sold: 118

Sales Amount: $904.70

**UAT 5 (9 Days)**

Transactions: 134

Bowls Sold: 174

Sales Amount: $1209.70

**TOTAL**

Transactions: 250

Bowls Sold: 309

Sales Amount: $2242.7

We have about a total of about **$500** in users' account not yet spent.

1. Continue UI Improvements (WeiSheng and Cheryl)
2. Integrate Printer that came in on 11 November. (Daryln)
3. TV Alert/ Email Alert for completed Order (Kimchye)
4. Address UAT Feedback