MEETING MINUTES 10 Date: 23/01/10

**Members Present:**

* Abhishek Kumar
* Namrata Sen
* Priya Raghavan
* Deeptarka Hazra
* Shiv Whorra

**Agenda:**

Ensure insertion procedure was complete from last time to avoid lag.

Start with the Browse functionality by creating templates and coding the browse logic. Complete by 26/1/2010. This was to be called Construction Phase 1.

Get feedback by 3rd Feb from supervisor

**Completed**:

Only part of construction phase 1 completed by 26/1.

**To Be Completed:**

Complete the remaining by 31/1