**Meeting Minutes 27  
Thursday, 8 Nov 2018 (10-10:30pm)**  
 **Attendee: All Members**  
Objectives:   
Updates and Progress of UAT 5 ending tomorrow.  
4 Promotion codes have been released, decent take up rate. X Factors will be met.  
  
  
Delayed Printer coming soon. PM has gotten client to chase vendor. Vendor said shipment delay.

Tan Wei Sheng:

Tray history - remove gray table rows.

Remove profile section from most mobile pages -Added two css classes for hiding things in mobile and desktop view.

Fix for trayhistory in mobile view and breakpoint

Debbie LEE Shan Ying:

added deactivate account function for customers to do it by themselves

registration token fix (https://gitlab.com/im\_tkc/onken/commit/112b954a5968eabf3738d11a4d67887471522402)

Daryln Too:   
Added Frontend validation for top up of minimum $10

Changed colour of spin wheel not giving reward message from green to red

KimChye:   
Link in receipt

Cheryl:  
In contact with vendor regarding resources.   
Completed EDM  
Completed MailGun set up for after UAT 5 integration.