|  |  |
| --- | --- |
| **Meeting 04** | |
| ***Date*** | 22 Oct 2014 |
| ***Venue*** | SMU SIS Level 4 |
| ***Attendees*** | Chen Guorui, Nguyen Le Hong Ngoc, Jaslin, Hui Yu, Charlene |
| ***Absentees*** |  |
| ***Agenda*** | 1. Testing TIBCO environment 2. Finalize on Wiki Page 3. Changes to user interface for Automated Clearing House (ACH) |
| **Prepared by** | Guorui |
| **Vetted by** | Hui Yu |

|  |  |  |
| --- | --- | --- |
| ***Task*** | ***Description*** | ***Action by – Due date*** |
|  | **Finalize on Wiki Page Content** | Done |
|  | * Make changes to project timeline based on proposal feedback |  |
|  | **Building of User Interface** | Charlene – 24th Oct |
|  | * Build User Interface for Automated Clearing House function * Downloading of required libraries (JSON, SQL) |  |
|  | **Testing on TIBCO Businessworks** | Guorui – 26th Oct |
|  | * Building of Basic Prototype for ACH * Attempt to invoke services from front end UI * Creating of required schema table for data entities |  |