**Supervisor Meeting Minutes**

|  |  |
| --- | --- |
| **Date** | 15/3/13 |
| **Time** | 315pm – 410pm |
| **Venue** | Prof Gan’s Office |
| **Attendees** | Siew LinLin YukaiNg Sing LimMelissa Tian Pei ShiChan Zi Jun |
| **Absentees** | None |
| **Minute Takers** | Zi Jun |

**Agenda**

1. Mid-term feedback form
2. Next Supervisor Meeting
3. Team Updates

**Notes for Meeting**

|  |  |  |  |
| --- | --- | --- | --- |
| S/N | Topic | Discussion Details | Actions By |
| 1 | Mid-term feedback form | * 81.5 marks
* Have to log in to Facebook to try our app (Annoying)
* Too much information
* After uploading photo, should go photo page
* Increase the threads if phone can handle it instead of 5
* Field study
* User Testing: Don’t tell users list of functions (Eg: how to login).
* List of qualitative feedbacks from users
* Added a photo could not find in Search
* Demo does not fit how newcomer approach
* Not clear work stress metrics
 | Note to All |
| 2 | Next Supervisor Meeting | * Next week (22nd Apr) no meeting. Won’t meet on Good Friday (Meet 28th April, 1pm)
 | Note to All |
| 3 | Team Updates | * Video for poster day: Showcase features for the phone
* Implemented guest account
* Setup offline map takes longer than expected. Backend takes up time.
* Say on reflection what you learn from sponsor, how you manage sponsor demands
* User Testing push back by a week (1st April 2013)
 | Note to All |

**To Be Done**

|  |  |  |  |
| --- | --- | --- | --- |
| S/N | Description | Actions By | Deadline |
| 1 | Static map image for Guest, Poster, Logo change dimension | Melissa |  |
| 2 | Travelogue List 🡪 PlaceSEO for guest account | Sing Lim |  |
| 3 | Guest validation (redirect to login page) and viewing of follower/following’s profiles | Zi Jun |  |
| 4 | Offline Map | Yukai, Siew Lin |  |

Done By: Zi Jun

Vetted By: