Internal Meeting Minutes 14

|  |  |
| --- | --- |
| **Date:** | 10 February 2015 |
| **Time:** | 12:00pm – 3:00pm |
| **Place:** | SMU SOE GSR 2-12 |

|  |  |
| --- | --- |
| **Attendee List:** | |
| SMU: | Chloe |
|  | Gerald |
|  | Hexing |
|  | Arinah |
|  | Farah |
|  |  |

|  |
| --- |
| **Agenda for the Meeting** |
| * Progress updates from respective individuals & issues * Integration of functions * Other business |

**Minutes**

|  |  |
| --- | --- |
| Discussion Topic | Action By |
| Progress updates from respective individuals & issues   * Delete and products in shopping cart (SOLVED) * Update price based on quantity (DONE)   Using session instead of cookies   * Backorder status ( allow user to order even if products Is out of stock. Created a field in the product objects to update the number of backorders (DONE) * Mailing List (DONE) * TODO(HEXING): Confirmation orders (based on information from checkout and payment.   Approach:   1. First retrive the cart by ContactId and most recently created Date 2. retrive the cart details by cartId 3. retrive the productCartAssociation by the cart details Id 4. the products are in the product cart association  * TODO(GERALD): To complete the remaining test cases for UAT2 and also integrate credit card information (using external app) * TODO(ARINAH): Finish integrating farah’s cart and inventories function | ALL |
| Integration of functions   1. Front-end to the back-end (Cart updates and remove products) 2. Front-end to change the url to tclub.secure.force.com/index( this is to allow the url to be standardised throughout when user login – no more tcustomer.force.com) 3. Email to the payment status from paypal | ALL |
| Other business:   1. Farah: to change the image field in product objects to product inventories 2. IPN not working simple and direct. Will need to use an additional plug in to validated credit transaction but kaleea will be charged per transaction fee. |  |

|  |  |
| --- | --- |
| Recorded by: | Chloe Quek |
| With inputs from: | Meeting Attendees |
| Date: | 10 Feb 2015 |