**Meeting Minutes 12 - Acceptance Presentation Progress**

|  |  |
| --- | --- |
| **Date:** | 1 August 2011 |
| **Time:** | 1900 – 2100 |
| **Venue:** | SIS GSR 3.1 |
| **Attendees:** | All |
| **Absentees:** | None |
| **Agenda:**   1. Progress update 2. Finalise presentation slides allocation 3. Resource allocation and precedence of tasks in project schedule | |

**Meeting proper:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Item** | **Details** | **Action by** | **Deadline**  **(dd/MM/yy)** |
| **1** | **Progress update** | Application:   * Solved retrieving issue from the database (use threading) * Will try to deploy on physical iphone * Login, logout and register is done with some basic validations * Project listings able to be displaying accurately   Diagrams:   * Application architecture diagram updated | NA | NA |
| **2** | **Acceptance Presentation Outline** | **Final Allocation: (Slides in dropbox as per version 1.0)**  Daniel – Slides 10-17  Vyane – Slides 18-23  Hui Juan – Slides 24-39  Roger – Slides 40-50  Eugene – Slides 1-9, 51-55 | NA | NA |
| **3** | **Things to note** | 1. Rehearsal 6th, 7th August 2. Everyone to be aware of presentation criteria. (Refer to document in dropbox in project management folder Acceptance Project Details.docx) | NA | NA |
| **4** | **Things to be done** | 1. Email B1G1 (arrange meeting with Masami on updated for acceptance presentation) 2. Write scripts and prepare slides for acceptance 3. Update project schedule on resources and precedence 4. Finalise slides | Daniel  All (according to allocation)  Hui Juan, Roger  Vyane | 02/08/11  06/08/11  06/08/11  06/08/11 |

**Agenda for next meeting:**

|  |  |
| --- | --- |
| **Date:** | 3 Aug 2011 |
| **Time:** | 1100 – 1200 |
| **Venue:** | Skype |
| **Agenda:**   1. Database clarifications | |

Prepared by: Hui Juan  
Vetted by: Vyane