FYP Meeting (Week 15)

**Date:** 18/4/11-20/4/11

**Attendees:**   
Prof Zhu Feida  
Tan Jian Wei  
Chan Chin Hong  
Lau Pei En  
Shank Lau  
Sandy Tun  
Xu Xiaoyue

Agenda: Final Presentation and Final Wiki

|  |  |  |
| --- | --- | --- |
| Issued Discussed | Solutions/Comments | Actions to be taken by: |
| Updated on Poster Day | IITS approved our loan request.  Need to schedule a day to test lightning conditions with friend’s projector | Jian Wei / Pei En |
| Presentation Flow | Concept needs to be revised to be more invoking and direct.  Changes in slides. Put technical slides in place with architecture. Colors of schedule not good. Need more legend. | Shank/ Jian Wei |
| Wiki | Wiki needs an update with all our new materials and demo | All |
| UAT | Test cases collected to be out in placed at dropbox folder named UAT/Completed UAT  Record bugs in bugs metric | All. |
| Deployment / Final Regressional | Go through demo deployment again using the long test case version. | Chin Hong |