|  |  |  |
| --- | --- | --- |
| **Scope Change Request Form** | | |
| **Scope Change Number:**  01 | **Requested by:**  Hui Juan | **Date:**  16th Jul 2011 |
| **Scope Change Assigned To:**  Eugene Chong, Vyane Ting, Daniel Ong, Hui Juan | | |
| **Scope Change Description:**  Develop web service to enable the application to connect to B1G1’s database. Currently, there is no direct connection to database supported in XCode 4. | | |
| **Business Benefit:**  Enhance the code reusability as other code modules or iterations can use common web services. Maintaining of application is code is easier as functions are clearly separated. | | |
| **Implications of Not Making Change:**  Unable to connect to B1G1 database. | | |
| **Impact to the Project:**  Allocation of more manpower and re-shuffling of project schedule. Team members have to research and try out the various web services available. B1G1 have to host the web services in their servers. | | |
| **Approval from Client:** | | |