|  |
| --- |
| **Scope Change Request Form** |
| **Scope Change Number:** 01 | **Requested by:**Hui Juan  | **Date:**16th Jul 2011 |
| **Scope Change Assigned To:**Eugene Chong, Vyane Ting, Daniel Ong, Hui Juan |
| **Scope Change Description:** Develop web service to enable the application to connect to B1G1’s database. Currently, there is no direct connection to database supported in XCode 4. |
| **Business Benefit:**Enhance the code reusability as other code modules or iterations can use common web services. Maintaining of application is code is easier as functions are clearly separated. |
| **Implications of Not Making Change:**Unable to connect to B1G1 database.  |
| **Impact to the Project:** Allocation of more manpower and re-shuffling of project schedule. Team members have to research and try out the various web services available. B1G1 have to host the web services in their servers.  |
| **Approval from Client:**  |