**FYP Meeting #4**

Minutes of meeting held in SOE/SOSS GSR 2-8 on Friday, 21/11/2018 at 7.30pm

|  |  |  |
| --- | --- | --- |
| Present: |  |  |
|  | Nur Hazirah | Scribe |
|  | Sravani |  |
|  | Nurfarihin |  |
|  | Yiting |  |
|  | Wei EnHani ‘Aiman |  |
|  |  |  |
| Absentees: |  |
| (with apologies) |  |

Hani called the meeting to order at 7.30pm.

|  |  |  |
| --- | --- | --- |
| **S/N** | **Item** | **Action** |
| **1** | **Meeting Appointments**Meeting with Supervisor (Sem 2) weekly/ bi-weekly* Monday 10am (PREFERRED)
* Tuesday 10am
* Wednesday 10am

Meeting with Client (Bi-weekly)* Tuesday 7pm

Group meeting* Monday 10am
* Wednesday 10am
 |  |
| **2** | **Research on gambling and possibly do a survey*** Our final stand: This app does not encourage betting
* Age demographics of the app (based on survey)
* Side effects of betting
* Create survey
 |  |
| **3** | **Updates on schedule – Current Iteration 5*** Bug fixing
* UT on 14 Dec, Web and App (with client)
* Syncing database for the web and app (accessing database)
 |  |
| **4** | **X-factor*** Testers
* User created and join (150 users)
	+ 75 users by mid terms
	+ 75 users by finals
* Make 1 match score and specials public league prediction
* More requirements to be added
 |  |
| **5** | **APP/ WEB ADMIN/ SQL*** Correct the sql statements to make sure its case sensitive (especially the part on username)
* How do we make calls to the API during a match (for the web backend)?
* Possibly enhance the web functions
	+ View scoreboard
* Enhance the front-end of the mobile app (on the public league) by client meeting
 |  |
| **6** | **Test Case/ Bug Metric*** Web admin functionalities test cases
* Record the bugs that you find, after every coding session and record down in the bug metric
 |  |
| **7** | **Next Group Meeting: 12/12/2018** |  |
| **8** | **Things to be done by 14/12/2018*** Mobile App: front-end (based on acceptance)
* Web: change the team IDs to team names
* Database: Syncing between web and mobile
* Research on gambling and possibly do a survey
* Test cases based on acceptance functions
* Update schedule and wiki
 | Yi-tingFarihinFarihin/Hazirah/Wei EnEveryoneSravHani |

Hani closed the meeting at 9.00pm.

**Recorded by:**

Nur Hazirah

Back-end Developer / Assistant

21/11/2018

**Confirmed by:**

Hani ‘Aiman

Project Manager

21/11/2018