|  |  |  |  |
| --- | --- | --- | --- |
| Date | Description | Assignees | Remark |
| 20th September 2012 | Conduct UAT Survey | UAT Team | SMU SIS UPL |
| 21st September 2012 | Conduct UAT Survey | Quality Assurance |  |
| 22th September 2012 | Remove duplicationDiscussion and issue prioritization | UAT Team |  |
| 23th September 2012 | Product Upgrade (1) | Team Sageby |  |
| 24th September 2012 | Product Upgrade (2) | Team Sageby |  |
| 25th September 2012 | Product Upgrade (3) | Team Sageby |  |
| 26st September 2012 | UT Review | Team Sageby |  |

UT 3.2 Schedule

\* **Subject to changes**