**Qiito Meeting Minutes**

|  |  |
| --- | --- |
| **Date** | 11/01/13 |
| **Time** | 10am – 12pm |
| **Venue** | Qiito |
| **Attendees** | Siew LinLin Yukai Chan Zi JunNg Sing LimMelissa |
| **Absentees** | None |
| **Minute Takers** | Zi Jun |

**Agenda**

1. Feedbacks from User Testing
2. Google Deployment
3. Offline Maps

**Notes for Meeting**

|  |  |  |  |
| --- | --- | --- | --- |
| S/N | Topic | Discussion Details | Actions By |
| 1 | Feedbacks from User Testing | * Login button on header when not login
* Cannot remove header bar
* if config.me use the exact user agent inside (copy exact string)
* Unable to logout of Facebook after logging in Qiito App
* Upon logging out to Qiito App, reset browser by deleting cookies.
* Call Facebook logout link internally
* Adopt travelogue implemented at next phrase
* Error on Facebook upon logging in
* Ability to change places sequence in Travelogue
* Already have API
* Pins on map is hard to differentiate which place on travelogue
* Qiito is working on that
* Mass upload of photos
* After clicking on each travelogue, there is another Photo button where you can view photos of the travelogue
* Photo button in Travelogue Listing displays all the photos the user has
* Upon upload from Memories, redirect to Photo tab
 | Note to all |
| 2 | Google Deployment | * Discovery, Online and Offline Travelogue without Maps (able to download travelogue details)
* Use Qiito email (app@qiito.com) to register
* Use branching for Live portion (Deployment), RC and Non-Live portion
* Released Candidate (rc.qiito.com) has the same mirror as the live server.
* Deployment date: 18th January 2013
* APK for live deployment (using test server) to be done by this Sunday, 13/1/2013
 | Note to All |
| 3 | Offline Maps | * Hosting of maps ourselves to setup server on Qiito
 | Note to All |

**To Be Done**

|  |  |  |  |
| --- | --- | --- | --- |
| S/N | Description | Actions By | Deadline |
| 1 | Cleaning up of Qiito App for Deployment | Viaxeiros | 13/01/2013 |
| 2 | Setup account in Google Play for Deployment | Viaxeiros | 13/01/2013 |
| 3 | To contact OSMDroid administrators for the details of hosting own server | Viaxeiros | 16/01/2013 |

Done By: Zi Jun

Vetted By: Siew Lin