|  |  |
| --- | --- |
| Supervisor Meeting | |
| **Date:** | 14 January 2011 |
| **Time (start / end):** | 2.30pm – 3.30pm |
| **Location:** | SIS level 5 |
| **Attendance:** | Di, Ali, Rifqi, Asheeq, Fangyi |
| **Taken By:** | Fangyi |
| **Agenda:** | Update |

**Meeting Issues:**

1. Wiami (unable to function from mid morning to 7pm)
   1. Record on video and send to Kevin to view
2. % of accuracy for speech
   1. The % should change as the stages changes
   2. The speech recognizer will never hit 100%
   3. The max % should be cap around 85% or so for the users while around 90% for the team
   4. Eg. Level 1 => 70%, Level 8=> 85%
3. Module requirement
   1. Include the various “Green light” %
4. Client feedback
   1. Get their feedback and make changes before mid term
5. Schedule
   1. Make necessary changes if there is a need to
   2. Should reflect what we are doing
6. Login/Register & instruction
   1. Have Tamil beside the English or use a switch to change the language for login
      1. Unicode
      2. Google API
7. Vocabulary
   1. Need to have a Tamil translation
8. Site design
   1. Make the buttons more meaningful
9. Current progress
   1. Based on the current progress of the team, we’ll not be able to complete the project on 4th March (scheduled)
10. Weekly meeting
    1. Friday, 2.30pm